ULT-10605 - QA Test Plan

Steel Origin | Force Steel Origin setting at supplier-item level

| Parent ticket | ULT-10605 (Epic ULT-10604) |
| --- | --- |
| Plan status | Draft for QA execution |
| Test subtask | ULT-10605 QA test-plan subtask |
| Related test cases | ULT-10605_test_cases.docx (44 detailed cases) |
| Feature | Supplier-item-level forcesteelorigin setting; query identifying flagged supplier-item combinations. |
| Out of scope | Bulk import, API/ERP synchronization, BU-level or supplier-level flag variants. |

# 1. Objective

Verify the Force Steel Origin control is available and defaults off for supplier-item combinations, persists independently for each item/supplier pair, is safely loaded for read-only views, and that the support query returns exactly the flagged combinations. Confirm adjacent supplier flex settings and item-level Force Packing Slip No remain unaffected.

# 2. Scope and test approach

Functional UI testing for external suppliers and internal/workcenter suppliers using ADMIN > ITEM > EDIT.

Persistence and data-integrity checks against EboKanbanItems2Suppliers.IGParams (forcesteelorigin=Y/N); confirm no item-level storage or cross-record leakage.

Negative and regression testing for missing legacy keys, toggling off, read-only display, customer flex configuration overrides, and existing supplier/item flex values.

Validate the flagged-supplier-items support SQL output against known Y/N test records and verify it does not include unflagged records.

Use the attached detailed test-case matrix for step-by-step coverage and results recording.

# 3. Test scenarios

| ID | Scenario | Expected outcome | Priority |
| --- | --- | --- | --- |
| TS-01 | Default and legacy state | Unconfigured and legacy supplier-item rows show Force Steel Origin unchecked; default is N. | High |
| TS-02 | Supplier-type availability | Control appears for external supplier and internal/workcenter supplier configurations, including applicable overrides. | High |
| TS-03 | Supplier-item scoped enablement | Enabling one pair persists Y only for that item/supplier; sibling suppliers and other items remain unchanged. | Critical |
| TS-04 | Disable and round-trip persistence | Unchecking persists N (or removes the key per implementation), remains off after reload, and does not affect other flex keys. | High |
| TS-05 | Read-only view and permission | Saved state is visible in viewer mode but cannot be edited; existing ADMIN > ITEM rights remain the access gate. | High |
| TS-06 | Flagged-pair query | Support query returns all and only rows whose supplier-item IGParams value is Y, with required identifying columns. | Critical |
| TS-07 | Adjacent behavior regression | Force Packing Slip No and existing supplier-item fields continue to load/save independently. | High |
| TS-08 | Shipment integration smoke check | Where the related ship validation is available, confirm the flag is evaluated for the matching supplier-item and does not leak to another pair. | High |

# 4. Environment and test data

Use the approved QA deployment with the ticket implementation available; browser: supported Chrome version.

Prepare one external supplier and one workcenter supplier, a test item with two external suppliers, and a second item sharing one of those suppliers.

Prepare combinations with forcesteelorigin absent, Y and N, plus other existing flex keys; preserve a baseline snapshot before edits.

Provide an ADMIN > ITEM > EDIT user and a separate read-only user. Use approved credentials only; do not include credentials in the test record.

For SQL validation, use the provided SteelOrigin_FlaggedSupplierItems.sql against QA data and compare results with known seeded pairs.

# 5. Entry criteria

Build/deployment for ULT-10605 is available in QA.

Test users, supplier/item records, and database read access are available.

Support query is present and approved for execution.

Detailed test cases are linked/attached to the QA subtask.

# 6. Exit criteria and evidence

All Critical and High scenarios pass, or each failure is logged and triaged.

Every acceptance criterion is verified; no open blocker/critical defect remains.

Record actual results, test data identifiers, screenshots/query output where appropriate, and defect links on the subtask.

QA sign-off is recorded after regression and shipment integration smoke checks are complete or explicitly marked blocked/out of scope.

# 7. Acceptance-criteria traceability

AC1 - Force Steel Origin is off by default: TS-01; detailed cases TC-01 to TC-02.

AC2 - Available for external and internal suppliers: TS-02; detailed cases TC-03 to TC-06 and TC-11.

AC3 - Enable for one supplier-item only: TS-03; detailed cases TC-07 to TC-09, TC-12, TC-15 to TC-20, TC-22.

AC4 - Disable: TS-04; detailed cases TC-10, TC-23 to TC-24, TC-37.

AC5 - Query flagged supplier-items: TS-06; detailed cases TC-31 to TC-39.

# 8. Execution reference

Use ULT-10605_test_cases.docx for the detailed test case steps, expected results, priorities, and AC mapping. Capture Pass/Fail/Blocked and evidence against those case IDs in the QA subtask.